Sprint Plan # 3
Context Project: Search and Rescue
Group: 1

User Story	Task
	Id	Description		Assigned to	Estimated effort
Logger	1	Summary output		Shirley	3
	2	Output config		Sander	5
	3	Check if everything we want to log, is logged		Shirley&Sander	8
Coding	4	Refactor MessageTranslator		Sille	13
	5	Sonar Issues client		Daniel	13

Documentation	8	Package lvl core		Daniel	8

Testing	11	Message package Unit Tests (client)		Tom	13
	12	Add unit tests to the base classes of the Server / at least 50% coverage		Jan	21
	13	Add unit tests to the MapRenderer in the core		Jan	8