Sprint Plan # 3
Context Project: Search and Rescue
Group: 1

User Story	Task
	Id	Description		Assigned to
Logger	1	Summary output		Shirley
	2	Output config		Sander
	3	Check if everything we want to log, is logged		Shirley&Sander
Coding	4	Refactor MessageTranslator		Sille
	5	Sonar Issues client		Daniel
	6	Merging code with Git, managing Git between groups		Martin
	7	Maintain Jenkins/Sonar
Documentation	8	Package lvl core		Daniel

Testing	11	Message package Unit Tests (client)		Tom
	12	Add unit tests to the base classes of the Server / at least 50% coverage		Jan
	13	Add unit tests to the MapRenderer in the core		Jan
	14	Add unit tests to the Client		Martin